9-to-5 AI - Day 1 Development Report

August 15, 2026  |  Status: Core foundation working

## What I Completed Today

Project foundation: Created the Python project structure and virtual environment, built the FastAPI backend, ran the local development server with Uvicorn, set up Git/GitHub tracking, and protected sensitive files with .gitignore.

Gmail integration: Created the email_services module, configured Google OAuth, connected Gmail, added persistent OAuth token storage, retrieved real Gmail messages, and created real Gmail drafts.

Dashboard UI: Created the first browser dashboard with navigation for Dashboard, Email, Jobs, Applications, Assistant, and Settings. Connected Refresh Emails to Gmail and added a Gmail draft form.

Job system foundation: Created job_services with __init__.py and jobs.py, built the initial JobService, and added GET /jobs and POST /jobs endpoints.

## Current API Functionality

GET  /emails

POST /emails/draft

GET  /jobs

POST /jobs

## Current Architecture

9-5 AI/
|-- main.py
|-- email_services/
|   |-- __init__.py
|   |-- gmail.py
|   `-- credentials/
|       |-- gmail_oauth.json
|       `-- gmail_token.json
|-- job_services/
|   |-- __init__.py
|   `-- jobs.py
`-- frontend/
    `-- index.html

## What Is Actually Working

The application is no longer just a UI mockup. The confirmed working flow is:

Google OAuth -> Gmail API -> Python Gmail Service -> FastAPI -> Browser Dashboard

The dashboard can retrieve real Gmail messages, and the backend can create real Gmail drafts.

## Day 2 Plan

The next major milestone is turning the Jobs section into a real job-hunting engine.

Planned pipeline: Job sources -> search -> matching/scoring -> company research -> recruiting contacts -> tailored application -> approval -> submission.

Connect a legitimate job-data source/API.

Automatically discover relevant opportunities instead of requiring manual job entry.

Add job matching and scoring.

Prepare applications for review before submission.

## Day 1 Result

9-to-5 AI went from a project idea to a functioning local application with a real backend, Gmail authentication, Gmail data access, email-draft creation, API endpoints, a dashboard, and the foundation of its job engine.

This is a strong checkpoint to commit to Git before Day 2.